WELLATRIBE

Product Requirements Document

Hackathon Build — 1-Day Sprint

Telegram Mini App  |  Ethiopia  |  Wellness Marketplace + Community

| Version v1.0 | Status DRAFT | Date June 2026 | Market Ethiopia |
| --- | --- | --- | --- |

# 1. Executive Summary

WellaTribe is a Telegram Mini App that connects individuals and corporate teams to verified wellness providers across Ethiopia. It solves a two-sided market problem: consumers lack a single discovery and accountability layer for wellness services, while providers have no efficient digital channel to reach them.

Hackathon Pitch in One Sentence WellaTribe is where your Telegram community becomes your gym buddy, your accountability group, and your wellness wallet — all without leaving the app.

## 1.1 What We Are Building Today

Given a 1-day sprint with a frontend team, a backend team, and no-code tooling, we are scoping to one fully functional demo loop that impresses wellness provider partners with concrete ROI evidence.

| Dimension | Decision |
| --- | --- |
| Target demo audience | Wellness providers / potential partners |
| Core working feature | Community Spaces + Group Joining with Live Feed |
| Payment integration | Telebirr (primary) + M-Pesa (secondary) — real transactions |
| Provider data | Real confirmed partners (not dummy data) |
| Market | Ethiopia / Addis Ababa (ETB currency) |
| Platform | Telegram Mini App (WebApp) |
| Backend | Python / FastAPI |
| Supporting tooling | No-code / low-code for non-critical screens |

# 2. Product Identity

## 2.1 Name Rationale: WellaTribe

| Element | Meaning |
| --- | --- |
| Wella | "Well" (wellness) + Amharic resonance of commitment and depth |
| Tribe | Community-first positioning; mirrors Telegram's group culture |
| Combined | A serious wellness community — not a solo tracker, not a marketplace alone |

## 2.2 Tagline

Tagline Your tribe, your wellness. Right where you chat.

## 2.3 Demo Persona

Primary user shown in demo: Meron, an Addis Ababa-based 28-year-old HR manager who discovers a yoga studio through WellaTribe, joins a corporate wellness community with her team, and watches her Legacy Points accumulate in real time.

Provider shown in demo: The confirmed wellness partner — shown their provider dashboard where community member count grows live during the demo, directly illustrating lead acquisition ROI.

# 3. Problem Statement

## 3.1 Consumer Pain

- Provider fragmentation: Addis Ababa alone has hundreds of gyms, yoga studios, nutritionists, and therapists, all operating on Telegram DMs or word-of-mouth with no central discovery layer.

- Group coordination chaos: Telegram groups with manual Telebirr transfers collapse into confusion — no splits, no accountability, no booking confirmation.

- Consistency failure: Awareness of healthy habits is high; follow-through is low. There is no social friction to keep individuals accountable.

## 3.2 Provider Pain

- Zero discovery infrastructure: Most wellness SMEs in Ethiopia have no CRM, no booking system, and no pipeline beyond Telegram or word-of-mouth referrals.

- No corporate B2B access: Corporate wellness budgets exist but providers cannot tap them at scale.

- No data: Providers cannot measure engagement, retention, or community health.

Core Insight The gap is not between knowing and wanting — it is between wanting and doing. WellaTribe closes that gap by embedding accountability and discovery directly inside Telegram, where Ethiopian users already spend hours daily — Telegram is the dominant messaging platform in Ethiopia.

# 4. Hackathon Scope & Prioritization

This is a 1-day build. Everything below is ruthlessly prioritized using a MUST SHIP / SHIP IF TIME / PLACEHOLDER framework. The demo must tell a coherent story in under 5 minutes.

## 4.1 Feature Priority Matrix

| Feature | Status | Who Builds | Demo Role |
| --- | --- | --- | --- |
| Community Spaces — Join + Live Feed | MUST SHIP | Backend + Frontend | Core demo loop |
| Provider Marketplace — Browse + View Listing | MUST SHIP | Frontend + No-code data | Shows inventory |
| One-tap Booking Flow (UI only, no payment yet) | MUST SHIP | Frontend | Demo CTA |
| Telebirr Payment Integration (primary) | MUST SHIP | Backend | Proves real money |
| M-Pesa Payment (Daraja STK Push, secondary) | MUST SHIP | Backend | Regional breadth |
| Legacy Points — Earn on Check-in (display only) | MUST SHIP | Frontend | Shows gamification |
| Provider Dashboard — Live Member Count | MUST SHIP | Backend + Frontend | ROI proof for partners |
| User Onboarding via Telegram Auth | MUST SHIP | Backend | Required for Mini App |
| Legacy Points Decay Logic (backend) | SHIP IF TIME | Backend | Shows sophistication |
| Full Booking + Payment End-to-End | SHIP IF TIME | Backend + Frontend | Wow factor |
| B2B / Corporate UI Screens | PLACEHOLDER | No-code | Pitch slide only |
| Full Rewards Marketplace | PLACEHOLDER | No-code / mockup | Pitch slide only |

# 5. User Stories

## 5.1 Consumer — Must Ship

- As a Telegram user, I can launch WellaTribe from a Telegram bot link so that I arrive at the Mini App home screen without downloading anything.

- As a new user, I am authenticated automatically via Telegram's initData so that I do not need to create a separate account.

- As a user, I can browse a list of verified wellness providers near me (Addis Ababa) with name, category, rating, and price range.

- As a user, I can view a provider's full listing page: services offered, photos, location, and a Book Now button.

- As a user, I can browse Community Spaces — topic or provider-linked groups — and see member count and a preview feed.

- As a user, I can join a Community Space with one tap, and immediately see the live feed update to show my join event.

- As a user, I can check in to a community space and see my Legacy Points balance increase on screen.

- As a user, I can initiate a booking and be prompted to pay via Telebirr or M-Pesa STK Push.

## 5.2 Provider — Must Ship

- As a wellness provider, I can see my provider dashboard showing total community members, today's new joins, and bookings received.

- As a provider, I can watch the member counter on my dashboard update in near-real-time during the demo (polling or websocket).

- As a provider, I can see which community spaces are linked to my listing and how active they are.

## 5.3 Provider — Ship If Time

- As a provider, I can see individual booking requests with user Telegram handle and service requested.

- As a provider, I can receive an M-Pesa payment confirmation linked to a booking.

# 6. Functional Specification

## 6.1 Telegram Mini App Shell

- Entry point: Telegram Bot with /start command that opens the Mini App via WebApp button.

- Auth: Read window.Telegram.WebApp.initDataUnsafe.user on load; POST to /auth/telegram to exchange for a session token (JWT). No separate login screen.

- Navigation: Bottom tab bar with 4 tabs — Home, Explore, Community, Profile.

- Theme: Respect Telegram's colorScheme (light/dark). Use CSS variables from Telegram.WebApp.themeParams.

## 6.2 Community Spaces — Core Feature

### 6.2.1 Community List Screen

- Displays all available Community Spaces as cards.

- Each card shows: Community name, linked provider name, member count, category tag (Yoga, Nutrition, Running, etc.), joined/not joined state.

- Filter bar: All | Joined | By Category.

### 6.2.2 Community Detail Screen

- Header: Community name, provider logo, member count (live-updating badge), joined CTA button.

- Live Feed: Vertical scrollable list of activity events — joins, check-ins, bookings. Each event has user avatar (Telegram photo), username, action text, and timestamp.

- Feed updates via polling every 5 seconds (GET /communities/:id/feed?since=<timestamp>). No WebSocket required for MVP — polling is acceptable latency for demo.

- On Join: POST /communities/:id/join → optimistically update member count + append join event to feed.

### 6.2.3 Check-In

- Button: Check In Today — one tap, one per day per community.

- POST /communities/:id/checkin → returns { points_earned: 10, new_balance: 120 }.

- Toast notification: +10 Legacy Points earned!

- Check-in button state changes to Checked in today (disabled) after use.

## 6.3 Marketplace — Browse & Listing

- Home screen: Featured providers (real seeded partners) in a horizontally scrollable card row.

- Explore screen: Full grid of providers. Filterable by category (Gym, Yoga, Nutrition, Spa, Therapy).

- Provider card: Cover photo, name, category badge, star rating, price range (ETB), distance if geolocation granted.

- Provider detail screen: Photo gallery (max 5), services list with prices, location map pin (static image), associated Community Space card, Book Now CTA.

## 6.4 Booking Flow

- Step 1 — Service selection: User selects service from provider's list.

- Step 2 — Date/time picker: Simple date and time slot selector (slots hardcoded per provider for MVP).

- Step 3 — Payment method: Two buttons — Pay with Telebirr and Pay with M-Pesa.

- Step 4 — Telebirr: User confirms phone number (pre-filled from Telegram profile if available). POST /payments/telebirr/initiate → returns toPayUrl or triggers OTP flow. Show pending spinner. Poll /payments/:id/status every 3 seconds.

- Step 4b — M-Pesa (alternative): Input phone number in 254XXXXXXXXX format. POST /payments/mpesa/initiate → triggers Daraja STK Push. Show pending spinner. Poll /payments/:id/status every 3 seconds.

- Step 5 — Confirmation: On payment success, show booking confirmation card with reference number. Append booking event to Community feed.

## 6.5 Legacy Points Engine

- Display only on Profile screen: Current balance, lifetime earned, a simple tier badge (Seed / Sprout / Grove / Forest based on balance).

- Points earned: +10 per daily check-in.

- Decay logic (backend): If no check-in for 3 consecutive days, balance decays by 5 points/day. Implemented in backend scheduler (APScheduler) but not surfaced visually in MVP.

- Redemption: Not active in MVP. Show Redeem Points button as greyed out with Coming Soon label.

## 6.6 Provider Dashboard

Why This Screen Matters This is the screen you show the wellness partner in the room during the demo. It must be beautiful, live, and data-rich. Build it with the same care as the consumer app.

- Access: Separate route /provider/dashboard — provider logs in via Telegram handle whitelisted in DB.

- KPI cards (top row): Total Community Members | New Members Today | Bookings This Week | Estimated Revenue (ETB).

- Live Member Feed: Same polling pattern as consumer feed. Shows new joins in real time.

- Community performance list: Each linked community space with member count, check-ins today, engagement rate.

- Bookings table: Booking ID, user handle, service, date, amount, payment status.

# 7. Technical Architecture

## 7.1 Stack Decisions

| Layer | Choice | Rationale |
| --- | --- | --- |
| Frontend | React + Vite (Telegram Mini App) | Fast builds; Telegram SDK integrates cleanly |
| Backend | Python FastAPI | Team comfort; async support for polling endpoints |
| Database | PostgreSQL (Supabase) | Free tier; real-time capable; instant setup |
| Auth | Telegram initData HMAC validation | No password; zero friction for demo |
| Payment — Telebirr | Telebirr Open API (Ethio Telecom) | Primary payment rail for Ethiopia; highest adoption |
| Payment — M-Pesa | Safaricom Daraja API (STK Push) | Secondary; signals cross-border readiness |
| Scheduler | APScheduler (in-process) | Points decay job; no Redis needed for MVP |
| Hosting | Railway or Render (FastAPI) + Vercel (frontend) | Free tier; deploy in < 10 min |
| No-code screens | Softr or Glide for B2B / corporate placeholder | Unblock frontend team |

## 7.2 Data Models

### users

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| telegram_id | BIGINT UNIQUE | From Telegram initData |
| username | TEXT |  |
| photo_url | TEXT | Telegram CDN URL |
| points_balance | INTEGER DEFAULT 0 |  |
| last_checkin_at | TIMESTAMP | For decay logic |
| is_provider | BOOLEAN DEFAULT false |  |
| created_at | TIMESTAMP |  |

### providers

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| name | TEXT | Real partner name |
| category | TEXT | gym ¦ yoga ¦ nutrition ¦ spa ¦ therapy |
| description | TEXT |  |
| location_text | TEXT | E.g. Bole, Addis Ababa |
| lat / lng | FLOAT | For map pin |
| price_range | TEXT | E.g. ETB 500–5000 |
| rating | FLOAT | Seeded from real reviews |
| cover_photo_url | TEXT |  |
| owner_user_id | UUID FK → users |  |

### communities

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| provider_id | UUID FK → providers |  |
| name | TEXT |  |
| category | TEXT |  |
| member_count | INTEGER DEFAULT 0 | Denormalized for fast reads |
| created_at | TIMESTAMP |  |

### community_members

| Field | Type | Notes |
| --- | --- | --- |
| community_id | UUID FK |  |
| user_id | UUID FK |  |
| joined_at | TIMESTAMP |  |
| PRIMARY KEY | (community_id, user_id) |  |

### community_feed_events

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| community_id | UUID FK |  |
| user_id | UUID FK |  |
| event_type | TEXT | join ¦ checkin ¦ booking |
| metadata | JSONB | { service_name, amount } for bookings |
| created_at | TIMESTAMP | Indexed for feed polling query |

### bookings

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| user_id | UUID FK |  |
| provider_id | UUID FK |  |
| service_name | TEXT |  |
| slot_datetime | TIMESTAMP |  |
| amount_etb | INTEGER | Amount in Ethiopian Birr |
| payment_method | TEXT | telebirr ¦ mpesa |
| payment_status | TEXT | pending ¦ success ¦ failed |
| telebirr_trade_no | TEXT | Telebirr outTradeNo for reconciliation |
| mpesa_checkout_id | TEXT | Daraja CheckoutRequestID (M-Pesa only) |
| created_at | TIMESTAMP |  |

# 8. API Specification (FastAPI)

## 8.1 Auth

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/telegram | Validate Telegram initData HMAC; return JWT + user object. Create user if first login. |

## 8.2 Providers

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /providers | List all providers. Query params: category, search. Returns id, name, category, rating, price_range, cover_photo_url, location_text. |
| GET | /providers/:id | Full provider detail including services array, photos, linked community_id. |
| GET | /providers/:id/stats | Provider dashboard stats: member_count, new_joins_today, bookings_this_week, revenue_etb. Auth required (provider only). |

## 8.3 Communities

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /communities | List communities. Query param: joined=true filters to user's joined communities. |
| GET | /communities/:id | Community detail + member count + user joined status. |
| POST | /communities/:id/join | Join community. Increments member_count. Inserts feed event. Idempotent. |
| POST | /communities/:id/leave | Leave community. Decrements member_count. |
| POST | /communities/:id/checkin | Daily check-in. Enforces one-per-day. Returns points_earned, new_balance. Inserts feed event. |
| GET | /communities/:id/feed | Paginated feed events. Query param: since=<ISO timestamp> for polling. Returns newest 20 events. |

## 8.4 Bookings & Payments

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /bookings | Create booking record (status: pending). Body: provider_id, service_name, slot_datetime, payment_method, phone_number. |
| POST | /payments/telebirr/initiate | Initiate Telebirr payment. Returns toPayUrl for WebApp.openLink() or OTP flow. Stores outTradeNo on booking. |
| POST | /payments/telebirr/callback | Telebirr notifyUrl callback. Updates booking payment_status to success or failed. |
| POST | /payments/mpesa/initiate | Trigger Daraja STK Push (secondary payment path). Returns checkout_request_id. |
| POST | /payments/mpesa/callback | Daraja callback URL. Updates booking payment_status to success or failed. |
| GET | /payments/:booking_id/status | Poll payment status. Frontend calls every 3s after initiating payment. |

## 8.5 Users

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /users/me | Current user profile: username, photo_url, points_balance, tier, joined communities. |
| GET | /users/me/points-history | Last 10 point transactions (earn/decay events). |

# 9. Frontend Screen Map

| Screen | Tab | Must Ship? | Key Components |
| --- | --- | --- | --- |
| Splash / Auth | — | Yes | Auto-auth on load; loading spinner |
| Home | Home | Yes | Featured provider cards (horizontal scroll); Quick join community CTA; Points balance chip |
| Explore | Explore | Yes | Provider grid; Category filter chips; Search bar |
| Provider Detail | Explore | Yes | Photo gallery; Services list; Book Now button; Linked community card |
| Community List | Community | Yes | Community cards with member count; Joined/Explore tabs |
| Community Detail | Community | Yes | Live feed; Member count badge; Check-in button; Join button |
| Booking Flow | Explore | Yes | 3-step: Service → Date/Time → Payment |
| Telebirr Payment | Booking | Yes | OTP or redirect flow; polling status |
| M-Pesa Payment | Booking | Yes | Phone input; STK Push pending state; Polling status |
| Booking Confirmation | Booking | Yes | Reference card; +points earned; Share to Telegram button |
| Profile | Profile | Yes | Points balance; Tier badge; Joined communities list; Redeem (greyed) |
| Provider Dashboard | /provider | Yes | KPI cards; Live feed; Bookings table |
| B2B Corporate Screen | — | Placeholder | Static no-code mockup; shown in pitch slide only |

# 10. Demo Script (5 Minutes)

Demo Goal The wellness provider in the room must leave thinking: 'WellaTribe gives me something I cannot get anywhere else — a live, growing, measurable community of paying customers inside an app my users already use.'

## 10.1 Act 1 — The Problem (30 seconds)

- Open with two screens side by side: a chaotic WhatsApp group (payment screenshots, confusion) vs WellaTribe.

- Say: 'This is how your customers find you today. Here is what we built instead.'

## 10.2 Act 2 — Consumer Experience (90 seconds)

- Open Telegram → click bot link → WellaTribe loads instantly. No download.

- Navigate to Explore → show real partner listing (your confirmed provider) — photos, services, ETB pricing.

- Tap into Community Spaces → show the provider's community with member count.

- Tap Join → member count increments on screen. Tap Check In → toast: +10 Legacy Points.

- Live feed shows the join event — username, timestamp, action.

## 10.3 Act 3 — The Money (60 seconds)

- Tap Book Now → select service → select time slot → tap Pay with Telebirr.

- Confirm Ethiopian phone number → Telebirr OTP or redirect flow triggers.

- Show phone receiving Telebirr payment prompt (use sandbox or real test number).

- Payment confirms → booking confirmation card appears → feed event fires.

## 10.4 Act 4 — Provider ROI (90 seconds)

- Switch to Provider Dashboard (open on laptop / second screen).

- Show KPI cards: community members, new joins today, bookings this week.

- Say: 'Every time a user joins your community in WellaTribe, you see it here, in real time. No more invisible customers.'

- Show bookings table — the booking just made appears with payment status: Confirmed.

- Say: 'This is your acquisition pipeline. No marketing agency. No Instagram spend. Just your Telegram community, working for you.'

## 10.5 Act 5 — Vision Close (30 seconds)

- Flash the Phase 2 / Phase 3 roadmap slide (can be no-code mockup).

- Say: 'Today: marketplace and community. Month 3: group savings pools and auto-split. Month 6: your corporate wellness pipeline.'

- End on the tagline: Your tribe, your wellness. Right where they chat.

# 11. Hackathon Build Timeline

Principle The backend team unblocks the frontend team by Hour 4. After that, integration only — no new features without agreement from both leads.

| Time Block | Backend | Frontend | No-code |
| --- | --- | --- | --- |
| Hour 1–2 | FastAPI scaffold + Supabase setup + Telegram auth endpoint | Telegram Mini App shell + bottom nav + theme vars | Set up Softr/Glide for B2B placeholder screens |
| Hour 3–4 | Providers API + Communities API + seed real partner data | Home screen + Explore screen + Provider detail | Seed B2B screen content |
| Hour 5–6 | Community join / check-in / feed polling endpoints | Community list + Community detail + live feed polling | Corporate page polish |
| Hour 7–8 | Telebirr Open API integration + M-Pesa Daraja integration + booking endpoints | Booking flow (3 steps) + payment screens + confirmation | Review & hand off mockups |
| Hour 9–10 | Provider dashboard stats endpoint + payment callback handling | Provider dashboard (KPI cards + live feed + bookings table) | — |
| Hour 11–12 | Points decay scheduler + bug fixes + end-to-end test | Profile screen + polish + bug fixes + end-to-end test | — |
| Final 30 min | Deploy to Railway/Render + smoke test all endpoints | Deploy to Vercel + configure bot + final smoke test | — |

# 12. Payment Integration Guide

## 12.1 Telebirr — Open API (Primary)

- Register at developer.ethiotelecom.et for Telebirr Open API credentials. Sandbox provisioning can take 1–2 business days — apply before hackathon day.

- Flow: POST /payment/create with merchantCode, outTradeNo (unique per transaction), subject, totalAmount (in ETB), returnUrl, notifyUrl.

- Response contains a toPayUrl — open via Telegram.WebApp.openLink(toPayUrl) to launch the Telebirr payment screen.

- Telebirr sends an async POST notification to your notifyUrl on payment completion. Parse the resultCode — 0 = success.

- Store outTradeNo on booking record to reconcile the async callback to the correct booking.

Telebirr Sandbox Note Telebirr sandbox credentials from Ethio Telecom may take 1–2 days to provision. Apply before hackathon day. If not ready in time, see Fallback Plan below.

## 12.2 M-Pesa — Daraja STK Push (Secondary)

- Register at developer.safaricom.co.ke — sandbox credentials available immediately.

- Flow: POST /mpesa/stkpush with BusinessShortCode, PassKey, Amount, PhoneNumber (254XXXXXXXXX format), CallBackURL.

- CallBackURL must be publicly reachable — use ngrok during development, Railway URL in demo.

- On callback: parse Body.stkCallback.ResultCode — 0 = success.

- Store CheckoutRequestID from initiation response to match to callback.

Fallback Plan If Telebirr sandbox is not provisioned in time: build the full Telebirr UI flow, display a simulated success state using a mocked response, and disclose this honestly in the demo as 'awaiting production key'. M-Pesa via Daraja can serve as the live payment proof instead — sandbox is available immediately.

# 13. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Telebirr sandbox not provisioned in time | High | High | Apply for credentials before hackathon day. If blocked, use mocked success state for Telebirr UI; fall back to M-Pesa Daraja (sandbox available immediately) as live payment proof. |
| M-Pesa STK Push fails in demo | Medium | Low | M-Pesa is secondary payment. Test with Safaricom sandbox. Have a pre-recorded screen capture as backup if needed. |
| Feed polling too slow for live demo | Low | High | Reduce poll interval to 2s for demo. Pre-seed a join event to fire 30 seconds into demo. |
| Provider dashboard not ready | Medium | Critical | This is the pitch centrepiece. Assign most senior frontend dev here from Hour 9. |
| Telegram Mini App CSP issues | Low | Medium | Test Mini App loading from Bot early (Hour 2). Use Telegram's test bot for development. |
| Database schema changes mid-sprint | Medium | High | Freeze schema after Hour 4. Backend returns to no schema changes after that point. |
| No-code tools too slow to deploy | Low | Low | B2B placeholder is pitch-slide only. Skip if no-code setup takes > 1 hour. |

# 14. Success Metrics

## 14.1 Hackathon Day — Definition of Done

- A real user can open WellaTribe from a Telegram bot link on their phone.

- That user can join a community and see the member count increment.

- That user can check in and see Legacy Points update.

- That user can initiate a Telebirr payment and complete the OTP or redirect flow (or a confirmed sandbox equivalent).

- A provider can view their dashboard and see the member join reflected in real time.

## 14.2 Post-Hackathon — 90-Day Targets

| Metric | Target | How Measured |
| --- | --- | --- |
| Provider listings live | 10 verified Addis Ababa partners | Provider DB count |
| Telegram Mini App monthly active users | 500 MAU | Telegram analytics + /users/me calls |
| Community join rate | 60% of users join 1+ community | community_members table / users table |
| Daily check-in rate (DAU proxy) | 25% DAU | community_feed_events type=checkin / MAU |
| Telebirr bookings | 50 paid bookings / month | bookings table payment_status=success |
| Provider dashboard weekly sessions | 3+ sessions / provider / week | Server access logs on /provider/dashboard |

# 15. Appendix

## 15.1 Out of Scope for Hackathon

- Tribe Vault / group wallet / auto-split payments.

- Full Legacy Points redemption marketplace.

- Corporate Benefits Portal.

- Rotating Wellness Savings Pool.

- Targeted ad network.

- Push notifications (Telegram bot messages can substitute for MVP).

- Provider self-onboarding flow (manual seed for hackathon).

## 15.2 Naming Notes

- Bot handle suggestion: @WellaTribeBot

- Mini App title shown in Telegram: WellaTribe

- Provider dashboard subdomain suggestion: providers.wellatribe.app

## 15.3 Environment Variables Checklist

| Variable | Used By | Source |
| --- | --- | --- |
| TELEGRAM_BOT_TOKEN | Backend auth validation | BotFather |
| SUPABASE_URL | Backend DB | Supabase dashboard |
| SUPABASE_SERVICE_KEY | Backend DB | Supabase dashboard |
| TELEBIRR_MERCHANT_CODE | Telebirr payment (primary) | Ethio Telecom developer portal |
| TELEBIRR_APP_KEY | Telebirr payment (primary) | Ethio Telecom developer portal |
| TELEBIRR_NOTIFY_URL | Telebirr async callback | Your Railway URL + /payments/telebirr/callback |
| MPESA_CONSUMER_KEY | Daraja STK Push (secondary) | developer.safaricom.co.ke |
| MPESA_CONSUMER_SECRET | Daraja STK Push (secondary) | developer.safaricom.co.ke |
| MPESA_SHORTCODE | Daraja STK Push (secondary) | Safaricom |
| MPESA_PASSKEY | Daraja STK Push (secondary) | Safaricom |
| MPESA_CALLBACK_URL | Daraja callback | Your Railway URL + /payments/mpesa/callback |
| JWT_SECRET | Session tokens | Generate locally: openssl rand -hex 32 |

WellaTribe PRD v1.0  |  Hackathon Build  |  Confidential